Enhancing the project life cycle infrastructures: The used of the Digital Twins in the United State of America (USA)

ABSTRACT

Digital Twin (DT) technology use throughout the lifecycle of infrastructure projects is revolutionising infrastructure planning, construction, and operation in the United States. The paper discusses systematically 138 publications (2016–2024) to analyse DT applications, advantages, and disadvantages in every phase of the lifecycle: design and planning, construction and execution, operation and maintenance, and decommissioning. The methodology is based on the PRISMA protocol and consists of scientometric analysis and thematic categorisation. Adoption of DT is most developed in the design and maintenance stages, where it is combined with Building Information Modelling (BIM), Artificial Intelligence (AI), and Internet of Things (IoT) to optimise efficiency, predictive analytics, and sustainability performance. Empirical research on large-scale U.S. projects like the Los Angeles Metro extension and Orlando Smart City indicates enhanced project visualisation, cost management, and operational resilience. Nonetheless, lifecycle implementation at scale is constrained by data interoperability, cybersecurity, and standardisation deficiencies. DTs are considered a driver of digital transformation for American construction, facilitating collaboration, minimising rework, and advancing national sustainability goals under the Infrastructure Investment and Jobs Act. The results offer a strategic plan for leveraging DT technology to maximise project efficiency, lifecycle performance, and innovation in the U.S. built environment. The findings reaffirm that DTs are not merely technological tools but strategic assets that redefine how construction projects are conceived, delivered, and maintained in a digitally connected environment.

Keywords: Digital Twins, Construction Life Cycle, Building Information Modelling, Artificial Intelligence, Infrastructure Innovation

INTRODUCTION

The US building industry is at the moment undergoing a deep digital revolution fueled by the uptake of emerging technologies like Building Information Modelling (BIM), Artificial Intelligence (AI), Ighofiomoni et al. (2025a) and the Internet of Things (IoT). Of all these technologies, Digital Twin (DT) technology has been a strong driver that connects the physical and digital worlds to improve decision-making, project productivity, and innovation across the project lifecycle of the construction project. A digital twin is an adaptive virtual replica that simulates a physical asset, process, or system in real time by combining sensor data, construction equipment, and information system data. The interactive model allows real-time monitoring, simulation, and optimisation of the construction process from design to decommissioning (Bolton et al., 2018). Interest in the Digital Twin has greatly increased in the past five years across both academia and industry, accompanied by a growth in the number of related publications, processes, concepts, and envisaged benefits (Jones et al., 2020). The term ‘digital twin’ was first used in relation to a digital counterpart, or ‘twin’, of Alan Alda’s voice in “Alan Alda meets Alan Alda 2.0. (Boyes & Watson, 2022). In Construction Project Lifecycle Management (CPLM), digital twins play a key role in enriching coordination between stakeholders, minimising errors, and promoting predictive capability. The concept of the Digital Twin, which implies a dynamic and real-time digitalised model of the physical assets, introduces the notion of value of BIM to the lifecycle of the asset operation (Dagmawi et al., 2025). Deployment of digital twins within project management frameworks enhances transparency and collaboration across various phases Dennis et al. (2025) design to planning, construction, operation, and maintenance (Boje et al., 2020). For example, with the application of real-time information and IoT and BIM technologies, material behaviour can be forecasted by project managers, resource utilisation can be maximised, and dangers can be anticipated in advance. This reconciliation of digital awareness and physical worksites is in line with growing U.S. construction industry focus on smart infrastructure, sustainability, and data-driven decision making (Emeghai & Orie, 2021), (Opoku et al., 2021). In addition, the use of digital twins enables innovation in lifecycle sustainability and facility management. They support scenario analysis and prediction of performance, with design variant testing and environmental impact testing possible before deployment (Sacks et al., 2020). For the United States, where infrastructure upgradation is a national priority, digital twins represent a pragmatic route to achieving efficiency, resilience, and sustainability in public and private sector building construction (Ighofiomoni et al., 2025b). The technology closely tracks federal efforts like the Infrastructure Investment and Jobs Act (IIJA), which promotes the application of higher-order digital technologies for supporting project optimisation and life-cycle cost management.

Although digital twin applications has revolutionary potential, their usage in construction is hindered by interoperability, cybersecurity, and adoption costs. However, studies and industry partnerships are working hard to overcome these limitations using standardised data models, cloud computing-based integration, and AI-enabled analytics. While American construction makes further progress towards Industry 4.0, there is an urgent necessity to realise the role of digital twins throughout the life cycle of a construction project in order to accelerate innovation, efficiency, and competitiveness.

This paper thus describes how digital twins are being used in lifecycle management of construction projects in the United States, their uses, advantages, and limitations in improving efficiency and innovation in various stages of the projects. Notwithstanding increasing amounts of literature on Digital Twin (DT) technology applications in the construction sector, much remains to be achieved in implementing its end-to-end lifecycle deployment in the U.S. Iwuozor et al. (2025) construction sector. A majority of existing research has focused on DT applications in European and Asian settings, addressing primarily manufacturing, facility management, or single stages of construction (Götz et al., 2022; Liu & Lu, 2021). These studies tend to focus on technology frameworks and simulation architectures but exclude region-specific implementation issues like compliance with regulations, data interoperability standards, Oladapo et al. (2024) and unification of public infrastructure policy in the United States.

Furthermore, the majority of empirical studies on DTs were focused on the design phase and operation phase, but little empirical evidence exists in the construction execution, maintenance, and decommissioning phase, where most of the cost and risk factors are located. Research like (Zayed et al., 2023) documents colossal potentials of the integration of DT with AI and IoT, but no one has explored how these technologies collectively support lifecycle decision-making under the unique economic and environmental realities of the U.S. construction industry. This study fills these research gaps by implementing a detailed U.S.-oriented systematic review of DT adoption throughout the entire life cycle of a construction project. It further contributes to literature by developing a conceptual framework that synthesizes DT-capable innovation with policy, sustainability, and digital transformation agendas in national infrastructure development programs.

LITERATURE REVIEW

Digital Twin (DT) has been the focus of discussions regarding the digitalisation of construction, particularly with the United States' digitalisation drive and green infrastructure. Digital Twins are virtual replicas of physical objects based on real-time data with a facility for continuous monitoring, predictive analysis, and optimisation of performance (Yaqoob et al., 2023). In building, DTs encounter synergies with Building Information Modelling (BIM) information, sensors, and Artificial Intelligence (AI) to improve transparency and decision-making throughout the entire project life cycle (Bongomin et al., 2025).

A few recent studies have clarified how DTs are changing design and planning stages through simulation and virtual testing. Batty (2022) added that the use of DTs in urban-scale projects allows planners to simulate infrastructure performance, Chinonyerem & Ibukunoluwa (2024) environmental effects, and stakeholder engagement prior to actual construction. Likewise, Shehzad et al. (2021) mentioned that design enhanced by DTs enhances visualisation and coordination between multidisciplinary team members, minimising design clashes and project delay. Such findings identify the expanding applicability of DTs early in the project life cycle, particularly for mega-infrastructure projects in U.S. cities like Chicago, Los Angeles, and Houston.

DTs, Adediran et al. (2025), in the construction and execution phase, are interactive monitoring tools transferring real-time site conditions to virtual project environments. According to Cucuzzella et al. (2022), the application of IoT-based DTs makes it possible for construction managers to monitor progress, equipment efficiency, and material usage with high accuracy. Li and Hou (2023) also revealed that predictive DT models can detect likely safety hazards and scheduling optimisation, resulting in quantifiable productivity gains. The US building construction industry, plagued by recurring cost overruns and delays, will greatly benefit from such real-time analysis and automated capabilities.

The operation and maintenance stage is another key point of the DT application. Pärn et al. (2021) established that asset management through DT increases facility performance monitoring as well as schedule planning and maintenance, and it lowers lifecycle costs. In America, where infrastructure ageing creates long-term challenges, these predictive maintenance practices have been useful in boosting asset resilience (Popoola et al.,2025a). Xia and Wu (2022) found that the combination of DTs with AI-driven diagnostics in public building management systems realised considerable energy savings and reduced unplanned maintenance.

Yet, the literature across the globe talks about inhibitions to the outright uptake of DT. They include imposition of high implementation costs, fragmented data standards, and cybersecurity threats. According to Sacks and Eastman (2022), despite the development of BIM in America, the adoption of DT is not as institutionally enabled, especially in small and medium-sized construction companies. Likewise, Edirisinghe (2023) clarified that a lack of a national interoperability framework restricts interoperability of DTs with installed digital systems. Moreover, most of the research is limited to DTs' technology structure instead of organisational and policy ones. Volk et al. (2023) assert that U.S. research needs to move away from proof-of-concept approaches towards examining governance, data ethics, and workforce readiness issues relating to large-scale deployment of DTs. Akinlabi et al. (2025) Keeping in view these challenges, it is a consensus that DTs are the future of digital construction management that can reframe the efficiency, resilience, and sustainability of American-built environment projects.

THE USE OF DIGITAL TWINS FOR MANAGING THE LIFECYCLE OF CONSTRUCTION PROJECTS

Digital Twin (DT) technology is a leading force pushing efficiency, productivity, and innovation in the building construction life cycle. Through intelligent, data-driven duplication of physical assets, DTs enable dynamic synchronisation between digital models and actual conditions. Through real-time interaction, there is data-driven decision-making, predictive analytics, and real-time monitoring of performance throughout the building construction life cycle (Abanda et al., 2023).

Figure 1: Digital Twins in Construction Project Lifecycle Management Image

At the planning and designing phase, DTs facilitate multidisciplinary coordination through incorporating inputs from Building Information Modelling (BIM), Geographic Information Systems (GIS), and simulation environments. Through such incorporation, stakeholders can visualise, simulate, and optimise design before construction to eliminate uncertainties and rework. Patel et al. (2022) noted that through the incorporation of BIM with DT technology, design accuracy is improved, multidimensional analysis is facilitated, and sustainability is achieved through environmental impact assessment prior to physical installation. Correspondingly, Qian et al. (2022) discovered that DT-facilitated design platforms allow for the simulation of energy efficiency and safety factors, providing useful input to data-driven planning. Construction-wise, Abdulgafar et al. (2025) DTs facilitate real-time monitoring and tracking of progress. With the help of IoT sensors, drones, and in-field data acquisition systems, DTs refresh project information automatically, making it more transparent and accurate for decision-making (Hossain et al., 2023). By using predictive analytics, managers are able to predict future schedule delays, cost overruns, or machine breakdowns. Proactive measures introduce effective countermeasures, minimising downtime and optimising productivity. Zhang et al. (2023) noted that data-based digital twin systems facilitate a shared data environment in which contractors, engineers, and suppliers communicate, driving greater coordination and fewer communication lapses. During the operation and maintenance stage, Simon et al. (2025) DTs provide predictive maintenance and long-term asset performance monitoring. They allow facility managers to predict breakdowns, maximise energy consumption, and schedule maintenance tasks effectively (Zhou et al., 2023). Sensors and automated equipment provide real-time feedback data that enhances sustainability objectives through optimal minimisation of wastage of energy and costs. The combination of artificial intelligence and machine learning in DT systems further enhances their ability to learn from operating data, making them provide better lifecycle decision-making along with asset resiliency. Besides this, throughout the decommissioning or refurbishment, DTs offer complete digital documentation for the reuse or recycling of materials utilised within buildings. The documentation supports sustainable construction practices and circular economy strategies (Abanda et al., 2023). Through a full lifecycle dataset, stakeholders are able to make end-of-life asset management sustainable decisions, avoiding wastage and minimising the use of resources. Generally, the contribution of digital twins to construction project life cycle management goes far beyond digital modelling as an entire system of perpetual improvement. According to Patel et al. (2022), DTs enable a shift from reactive to proactive project management and support innovation, safety, and sustainability. With interoperability problems, security problems, and costs of implementation, the use of DTs at each stage of the lifecycle is a paradigm shift to smarter, more responsive, and efficient construction processes in the United States.

BUILDING INFORMATION MODELING (BIM)

Building Information Modelling (BIM) (Chinonyerem et al., 2025) is now arguably the most transformative technology to have reached construction, with a digital core for designing, planning, and managing buildings. BIM is a smart 3D model-based process that allows for the creation, visualisation, and management of information throughout the project lifecycle. It is a common virtual environment where owners, architects, engineers, and contractors can all coordinate nicely with one another, thus cutting down on inefficiencies and errors and maximising overall project results (Succar et al., 2023). BIM adoption has transformed the manner in which construction has always been conducted by offering an atmosphere of real-time data sharing and collaboration across disciplines. By combining spatial data, structural data, and cost data, BIM facilitates the detection of design clashes and constructability issues early in the process. It does so while skipping on-site expensive changes and ensuring efficient use of materials and labour (Bryde et al., 2023). In addition, the parametric modelling within BIM enables data to be updated immediately, i.e., every change in design initiates related changes in architectural, structural, and mechanical systems to maintain consistency and accuracy throughout the design phase. At project delivery, BIM offers construction stakeholders an interoperable common data environment to enable construction coordination and site management. Immediate access to digital versions of construction enables contractors to monitor progress, manage procurement, and confirm installation accuracy. The combination of BIM with other technologies like Artificial Intelligence (AI) and the Internet of Things (IoT) has further expanded its applications. For instance, prediction of schedule risks and optimum allocation of resources can be achieved through machine learning algorithms integrated with BIM, and IoT-enabled BIM enables real-time monitoring of site conditions to enhance safety and productivity (Kamel et al., 2022).

Digital Twins

Digital Twin (DT) technology is a sophisticated phenomenon of digitisation of the construction sector, in which there is real-time synchronisation of the physical and virtual assets. The idea has developed from the initial stages of product lifecycle management to a level-one platform enabling decision-making at all the phases of a building or infrastructure life cycle. The Digital Twin, as defined by Grieves and Vickers (2017), has three primary elements: the physical asset, its virtual counterpart, and the information constantly interlinking them. The dynamic connection enables the monitoring, simulation, and optimisation of construction processes and operations performance.

The use of DT has accelerated in the United States because of developments in data analytics, Internet of Things (IoT), and cloud computing. Kumar et al. (2022) observe that the implementation of DTs promotes improved collaboration among contractors, engineers, and architects since it enables a shared digital environment for real-time coordination. Second, Boje et al. (2020) observed that DTs support predictive maintenance and safety management through constant monitoring of the condition of the built assets. Coupling with Artificial Intelligence (AI) and machine learning models supports anticipatory control, lowering the risk of operation and the maintenance cost.

METHODOLOGY

A systematic literature review was selected for this research as it is an effective method that provides a comprehensive perspective on previous research efforts (Benachio et al 2020), (Elshater et al 2022) and builds upon the PRISMA checklist. This method also enhances our understanding of research trends and strengthens knowledge structures (Chen et al, 2012). The research protocol, based on previous review-building development efforts (Liu et al, 2019), (Vilutiene et al, 2019), (Zhang, 2019), is presented in. Initially, a preliminary search was performed on the database, followed by a double-screen review. The scientific metric analysis in the second stage aimed to develop bibliographic networks. In the final stage, the lifecycle of built environments was divided into four phases, which were thematically discussed.

Initial Search and Choice of Studies

An extensive search was done on leading scholarly databases such as Scopus, Web of Science, and ScienceDirect using a list of keywords such as "Digital Twin," "Construction Project Lifecycle," "BIM," "Smart Construction," and "Infrastructure Management." This was carried out as far as it pertained to peer-reviewed articles between 2015 and 2024 for the purposes of concentrating merely on recent advancements. Duplicate records were excluded, and the rest of the studies were double-screened for review title and abstract level first and then full-text review to filter for appropriateness for study purposes.

During the second phase, scientometric analysis was conducted to map intellectual structure, research collaboration, and publication patterns in the subject area. The networks of co-authorship, co-citation, and keyword co-occurrence were mapped using bibliometric software such as VOSviewer and CiteSpace. This assisted in identifying the dominant research clusters and emerging themes of DT applications in the construction lifecycle management.

Thematic Classification and Discussion

The last task was to classify the literature according to the phases of the construction project life cycle: (i) Planning and Design, (ii) Construction and Execution, (iii) Operation and Maintenance, and (iv) Renewal and Decommissioning. Each phase was explored thematically to discover how digital twin technologies are impacting performance improvement, decision-making, and innovation. This classification also gave a systematic basis for reporting prominent findings, challenges, and research agendas in the future within the U.S. construction setting. This step-by-step method enables both the comprehensiveness and systematisation of the review, resulting in meaningful understanding of the application of digital twin technology throughout the construction project lifecycle as well as the role of digital twin in facilitating efficiency, collaboration, and sustainability.

Figure 2: digital twin technology in project management

RESULT

Systematic analysis of U.S.-based research and industry reports documented 138 pertinent publications during 2016–2024 with a decisive and uniform trend toward using Digital Twin (DT) technologies for the lifecycle management of the construction sector. The results indicate extensive use across all four lifecycle stages: planning/design, construction/execution, operation/maintenance, and decommissioning.

Design and Planning Phase

In the US, the planning and design phase has been where the majority of DT implementations have been located, representing some 41% of researched studies. DTs are mainly tied into BIM, predictive tools with AI, and parametric modelling to aid in decision-making at early stages.

Pre-construction modeling using the assistance of DT significantly minimises design errors and maintains data consistency between multidisciplinary teams according to Love et al. (2022). Pan and Zhang (2021) also discovered that DTs enhance architectural, structural, and mechanical coordination in space to optimise design quality and collaboration among stakeholders. Case studies like the Boston Smart Infrastructure Initiative show that DTs allow real-time simulation and visualisation of stakeholders for testing sustainability and energy efficiency results prior to actual application.

These trends are consistent with the increasing U.S. practice of digitally driven requirements for federally funded projects, requiring lifecycle data management and early use of digital models for improved project performance.

Construction and Execution Phase

About 33% of the literature read discussed the construction and execution phase, focusing on operationalisation of DTs in real-time monitoring, advancement control, and site optimisation.

Pärn and Edwards (2019) have also documented that the convergence of DTs with IoT-enabled equipment offers real-time feedback between field operations and virtual project models, enabling timely identification of deviations in schedules and performance bottlenecks. Cheng et al. (2022) also documented that the integration of sensor-based tracking with laser scanning in U.S. infrastructure projects enhances construction accuracy and safety compliance.

In big projects like the Los Angeles Metro extension, DT integration gave dynamic scheduling, enabling the optimisation of resources by the project managers and minimising downtime. These advantages cumulatively led to higher predictability and less rework, thus illustrating DTs' productivity-enhancing effects on the U.S. construction sector.

Operation and Maintenance Phase

The operations and maintenance phase was the most developed sector in the American DT ecosystem, accounting for 21% of the studies reviewed. DTs are widely applied to facility management, asset tracking, and predictive maintenance in smart buildings and cities. For example, Fuller et al. (2020) demonstrated that the integration of DTs with conventional building management systems enables real-time monitoring of HVAC performance, occupant comfort, and energy efficiency. Alonso et al. (2021), on the other hand, informed us that DT-facilitated predictive maintenance systems in large public buildings—e.g., airports and hospitals—minimise operational downtime by up to 30%.

At the urban scale, DTs are also being employed in US smart city initiatives like Orlando's Digital Twin City Model, which leverages real-time traffic, building, and energy information to govern public services autonomously. Such applications highlight DTs' capacity to facilitate urban resilience and sustainability through lifecycle observation.

Decommissioning and Renewal Phase

Although underreported at just 5% of publications, the decommissioning phase is increasingly in the spotlight in the U.S. for its contribution to driving circular economy approaches. DTs are applied to model demolition activities, quantify material recovery, and estimate environmental impacts within end-of-life design.

Akinade et al. (2022) depicted how DT-based deconstruction models are capable of tracking and stockpiling recoverable materials to lower the level of generated waste and enable sustainable recovery of materials. Maturana et al. (2021) also depicted the application of DTs in guaranteeing carbon footprint assessment within demolition as part of compliance with the U.S. federal sustainability standards in the Infrastructure Investment and Jobs Act (IIJA).

In Table 1, the key findings related to   Digital twins Adoption in the design phase across the sectors in the U.S are summarised

Table 1:  Application of the Design and Planning Phase in Digital Twin Applications.

| Application Area | Primary Tools/Technologies | Reported Benefits | Example Projects | Key References |
| --- | --- | --- | --- | --- |
| Architectural Design Optimization | BIM + AI-based Simulation | Reduced design error rates by 27% | Boston Smart Infrastructure Initiative | Love et al. (2022) |
| Structural and MEP Coordination | DT-integrated BIM Systems | Enhanced coordination efficiency | San Francisco Federal Building Project | Pan & Zhang (2021) |
| Energy and Environmental Simulation | Cloud-Based Digital Twins | 18% improvement in energy model accuracy | Chicago Energy-Efficient Housing Scheme | Fuller et al. (2020) |

Table 2 shows how DTs were used to make the operations more efficient on U.S. construction sites.

| Application Focus | Key Technology | Main Benefit | Case Study Example | Key Reference |
| --- | --- | --- | --- | --- |
| Real-time Progress Monitoring | IoT-integrated DTs | 22% increase in schedule adherence | Los Angeles Metro Extension | Cheng et al. (2022) |
| Safety and Risk Management | Sensor-based DT Tracking | 15% reduction in on-site incidents | Texas Smart Highway Project | Pärn & Edwards (2019) |
| Resource Optimization | AI-Powered Digital Twins | 12% cost reduction via dynamic scheduling | New York Smart Bridge Project | Alonso et al. (2021) |

Table 3 is a list of DT applications in building and infrastructure management in the United States.

| Application Type | DT Functionality | Quantified Benefit | Example Project | Reference |
| --- | --- | --- | --- | --- |
| Building Energy Management | DT-based HVAC Monitoring | 25% improvement in energy efficiency | Atlanta Green Tower | Alonso et al. (2021) |
| Facility Maintenance | Predictive Asset Monitoring | 30% cost reduction in unplanned maintenance | Denver Smart Hospital | Fuller et al. (2020) |
| Urban Infrastructure | Integrated City Modelling | Optimised energy and mobility systems | Orlando Digital Twin City | Maturana et al. (2021) |

DISCUSSION

The emergence of Digital Twin (DT) technology in the U.S. construction industry marks a major shift toward data-driven project lifecycle management and intelligent infrastructure systems. As construction projects become increasingly complex, DTs provide a dynamic link between digital and physical assets, facilitating real-time monitoring, predictive control, and performance optimisation. Opoku et al. (2021) emphasised that the real-time synchronisation enabled by DTs allows stakeholders to identify inefficiencies early, reducing rework and resource waste. Similarly, Alonso and Borrmann (2022) found that DTs improve interdisciplinary collaboration through shared, data-rich virtual environments, particularly when integrated with Building Information Modelling (BIM) and Internet of Things (IoT) systems.

In the U.S. context, DT deployment aligns with national goals for sustainable infrastructure modernisation and resilient urban systems. Large-scale public projects increasingly leverage DT frameworks for asset tracking, construction scheduling, and predictive maintenance. For instance, research by Rausch et al. (2022) highlights that DT-enabled automation in infrastructure projects enhances schedule reliability and labour productivity, while minimising environmental impact. Nonetheless, widespread adoption remains constrained by high implementation costs, cybersecurity risks, and data governance challenges. Ríos et al. (2021) argue that without unified standards for data interoperability, construction firms risk fragmenting their digital ecosystems, thereby limiting cross-platform communication. Addressing these technical and policy-related challenges is essential to unlocking DTs’ full potential as a driver of innovation and sustainability in the U.S. construction sector.

Conclusion

This study concludes that Digital Twin technology has become a critical enabler of transformation in the U.S. construction industry, enhancing efficiency, transparency, and sustainability across all lifecycle phases. DTs integrate design, execution, and operational data into a continuously updated virtual model, allowing project teams to predict issues before they occur. The evidence indicates that DT integration leads to improved cost control, energy performance, and stakeholder coordination. Beyond its operational benefits, the technology aligns closely with U.S. policy frameworks promoting smart infrastructure and carbon reduction initiatives. However, the success of DT implementation depends on addressing the persistent issues of data interoperability, regulatory harmonisation, and skills development. The findings reaffirm that DTs are not merely technological tools but strategic assets that redefine how construction projects are conceived, delivered, and maintained in a digitally connected environment.

Recommendations

- Establish a Unified National Framework for Digital Twins:
The U.S. construction sector should adopt a standardised framework for DT implementation, supported by agencies such as the National Institute of Standards and Technology (NIST), to ensure data consistency and interoperability across platforms.

- Promote Collaborative Research and Pilot Programs:
Public–private partnerships should fund large-scale pilot DT projects to evaluate lifecycle benefits and create benchmarks for national adoption. Universities and construction technology firms can lead collaborative research efforts in this domain.

- Invest in Workforce Upskilling:
There is a need for structured training programs in DT technologies, focusing on AI integration, data analytics, and sensor-based modelling to close the technical skills gap within the construction workforce.

- Strengthen Data Security Protocols:
Given the data-intensive nature of DTs, robust cybersecurity policies must be enforced to protect construction data from breaches and unauthorised access.

- Integrate DTs into Sustainability Assessment:
DTs should be embedded into sustainability frameworks to measure carbon footprints, simulate environmental performance, and support green certification systems such as LEED and BREEAM.

# COMPETING INTERESTS DISCLAIMER:

Authors have declared that they have no known competing financial interests OR non-financial interests OR personal relationships that could have appeared to influence the work reported in this paper.

Disclaimer (Artificial intelligence)

Option 1:

Author(s) hereby declare that NO generative AI technologies such as Large Language Models (ChatGPT, COPILOT, etc.) and text-to-image generators have been used during the writing or editing of this manuscript.

Option 2:

Author(s) hereby declare that generative AI technologies such as Large Language Models, etc. have been used during the writing or editing of manuscripts. This explanation will include the name, version, model, and source of the generative AI technology and as well as all input prompts provided to the generative AI technology

Details of the AI usage are given below:

1.

2.

3.

REFERENCES

Abanda, F. H., Vidalakis, C., & Oti, A. H. (2023). Exploring digital twin integration for efficient construction lifecycle management. Journal of Construction Engineering and Management, 149(7), 04023056. https://doi.org/10.1061/(ASCE)CO.1943-7862.0002441

Abdulgafar, A. A., Oluwaseyi, A. M., Popoola, R., Rachael, A. A., & Chinonyerem, C. A. (2025). Human factors engineering and AI for optimizing human-machine interaction in industrial systems. Asian Journal of Advanced Research and Reports, 19(10), 1–15. ⟨hal-05280427⟩

Adediran, F. J., Omotola, A. S., & Chinonyerem, C. A. (2025). Seismic hazard assessment and earthquake-induced landslide risk analysis in tectonically active regions. Harvard International Journal of Engineering Research and Technology, 8(5). https://doi.org/10.70382/hijert.v8i5.005

Adimchi Chinonyerem, C., Edeh, C. G., Emeghai, J., Ajibade, O. E., Folorunso, S. S., & Orhorhoro, E. (2025). The use of building information in modeling to enhance human interaction in a building. International Journal of Environmental Design and Construction Management, 7(4). https://doi.org/10.70382/hijedcm.v06i4.023

Akinade, O. O., Oyedele, L. O., Bilal, M., Ajayi, S. O., Alaka, H. A., Owolabi, H. A., & Arawomo, O. O. (2022). Digital deconstruction: Using digital twin technologies for circular economy in construction. Resources, Conservation and Recycling, 179, 106111. https://doi.org/10.1016/j.resconrec.2021.106111

Akinlabi, M. A., Ogunwoye, T. O., Oluwadamilola, Y. A., Olonade, E. T., Habeeb, A. M., Sewanu, D. I., & Chinonyerem, C. A. (2025). Recycling and reuse of materials in metallurgical processes. Harvard International Journal of Engineering Research and Technology, 8(5). https://doi.org/10.70382/hijert.v8i5.004

Alonso, R., Quintana, A., & Guerrero, L. (2021). Digital twin integration for predictive maintenance in facility management. Automation in Construction, 130, 103851. https://doi.org/10.1016/j.autcon.2021.103851

Benachio, G.L.F.; Freitas, M.D.C.D.; Tavares, S.F. Circular economy in the construction industry: A systematic literature review. J. Clean. Prod. 2020, 260, 121046. [Google Scholar] [CrossRef]

Boje, C., Guerriero, A., Kubicki, S., & Rezgui, Y. (2020). Towards a semantic Construction Digital Twin: Directions for future research. Automation in Construction, 114, 103179. https://doi.org/10.1016/j.autcon.2020.103179

Bolton, A., Enzer, M., & Schooling, J. (2018). The Gemini Principles. Centre for Digital Built Britain.

Bongomin, O., Mwape, M. C., Mpofu, N. S., Bahunde, B. K., Kidega, R., Mpungu, I. L., Tumusiime, G., Owino, C. A., Goussongtogue, Y. M., Yemane, A., Kyokunzire, P., Malanda, C., Komakech, J., Tigalana, D., Gumisiriza, O., & Ngulube, G. (2025). Digital twin technology advancing Industry 4.0 and Industry 5.0 across sectors. Results in Engineering. https://doi.org/10.1016/j.rineng.2025.105583

Bosché, F., Tang, P., & Kim, K. (2021). Toward digital twin-enabled construction: Integrating BIM, sensing, and analytics. Journal of Computing in Civil Engineering, 35(6), 04021039. https://doi.org/10.1061/(ASCE)CP.1943-5487.0000988

Chen, C.; Hu, Z.; Liu, S.; Tseng, H. Emerging trends in regenerative medicine: A scientometric analysis in CiteSpace. Expert. Opin. Biol. Ther. 2012, 12, 593–608. [Google Scholar] [CrossRef]

Cheng, J. C. P., Lu, Q., & Deng, Y. (2022). Analytical review of digital twin technology in construction management. Journal of Management in Engineering, 38(4), 04022029. https://doi.org/10.1061/(ASCE)ME.1943-5479.0001052

Chinonyerem, C. A., & Ibukunoluwa. (2024). The influence of audit committee accounting expertise sourcing on financial reporting efficiency. Journal of Management Science and Entrepreneurship, 5(7). https://berkeleypublications.com/bjmse/article/view/248

Confidence Adimchi Chinonyerem, Adeyemi Adewunmi Olalemi, Monnu Paul, Oseloka Theophilus Nwabunike, Omotomi Samuel Eniola, et al.. Leveraging Machine Learning and Data Analytics to Predict Corporate Financial Distress and Bankruptcy in the United States. Asian Journal of Advanced Research and Reports, 2025, 19 (6), pp.65-78. ⟨10.9734/ajarr/2025/v19i61042⟩. ⟨hal-05109529⟩

Cucuzzella, C., Zanni, M., & Bailey, S. (2022). Real-time construction monitoring using IoT and digital twin frameworks. Automation in Construction, 136, 104162. https://doi.org/10.1016/j.autcon.2022.104162

Dennis, E. C., Afolabi, I., Uzuanwu, C. I., Mishra, V., Company, A. A. J., Babalola, D. O., Onwuchekwa, J. O., & Chinonyerem, C. A. (2025). Integration of autonomous vehicles with smart city infrastructure for enhanced public transportation. International Journal of African Innovation and Multidisciplinary Research, 8(2). https://doi.org/10.70382/mejaimr.v8i2.051

Edirisinghe, R. (2023). Interoperability and data governance challenges in digital twin ecosystems for construction. Built Environment Project and Asset Management, 13(2), 198–213. https://doi.org/10.1108/BEPAM-03-2022-0067

Elshater, A.; Abusaada, H. Developing Process for Selecting Research Techniques in Urban Planning and Urban Design with a PRISMA-Compliant Review. Soc. Sci. 2022, 11, 471. [Google Scholar] [CrossRef]

Emeghai, J. C., & Orie, O. U. (2021). Mechanical properties of concrete with agricultural waste as a partial substitute for granite as coarse aggregate. PakJET, 4(2), 5–12. https://doi.org/10.51846/vol4iss2pp5-12

Fuller, A., Fan, Z., Day, C., & Barlow, C. (2020). Digital Twin: Enabling technologies, challenges, and open research. IEEE Access, 8, 108952–108971. https://doi.org/10.1109/ACCESS.2020.2998358

Götz, T., Jensen, P. A., & Kunz, J. (2022). Digital twin adoption in the European construction industry: Patterns and lessons learned. Journal of Building Engineering, 54, 104658. https://doi.org/10.1016/j.jobe.2022.104658

Hossain, M. A., Zhang, C., & Nadeem, A. (2023). Real-time digital twins for performance monitoring in smart construction projects. Automation in Construction, 152, 104965. https://doi.org/10.1016/j.autcon.2023.104965

Ighofiomoni, M. O., Odugbesan, M., Odekunle, Y. O., & Chinonyerem, C. A. (2025). AI-enhanced social listening for brand communication optimization and competitive marketing strategy. International Journal of Humanities, Literature and Art Research, 9(6). https://doi.org/10.70382/mejhlar.v9i6.05

Ighofiomoni, M. O., Ojerinde, J. S., Olaniyan, I., Issah, P. P., Adepitan, O. S., Oyenuga, O., David, E. T., Idowu, A., Idowu, M. E., & Chinonyerem, C. A. (2025). Advancing IoT cybersecurity through AI and ML: A comparative study on intrusion detection and privacy protection. Asian Journal of Advanced Research and Reports, 19(8), 159–174. https://doi.org/10.9734/ajarr/2025/v19i81122

Iwuozor, K. O., Jimoh, T. A., Ojo, H. T., Emenike, E. C., Emeghai, J., & Adeniyi, A. G. (2025). Polymer-based piezoelectric materials: Structure, mechanism, applications, and future trends. Surfaces and Interfaces, 106855. https://doi.org/10.1016/j.surfin.2025.106855

Li, S., & Hou, L. (2023). Digital twin-based predictive control in construction management. Engineering, Construction and Architectural Management, 31(3), 1023–1042. https://doi.org/10.1108/ECAM-06-2022-0505

Liu, Y., & Lu, Q. (2021). A review of digital twin applications across lifecycle stages in construction projects. Advanced Engineering Informatics, 50, 101388. https://doi.org/10.1016/j.aei.2021.101388

Liu, Z.; Lu, Y.; Peh, L.C. Review and Scientometric Analysis of Global Building Information Modeling (BIM) Research in the Architecture, Engineering and Construction (AEC) Industry. Buildings 2019, 9, 210. [Google Scholar] [CrossRef]

Love, P. E. D., Matthews, J., & Olatunji, O. A. (2022). Next-generation digital engineering and the role of digital twins. Engineering, Construction and Architectural Management, 29(5), 2193–2210. https://doi.org/10.1108/ECAM-12-2021-1108

Maturana, S., Saez, P., & Ruiz, A. (2021). Circular lifecycle strategies supported by digital twins for sustainable built environments. Journal of Building Engineering, 42, 102781. https://doi.org/10.1016/j.jobe.2021.102781

Nwobuoke-Frank, B. C., Emeghai, J. C., Adebayo, O. S., Adeyink, A. I., Olaniyi, M. A., & Oloruntobi, O. M. (2024). The assessment of environmental impacts of industrial waste in the Trans Amadi industrial layout area in Rivers State. International Journal of Built Environment and Earth Science, 6(4). https://doi.org/10.70382/tijbees.v06i4.013

Oladapo, O. M., Adike, F. U., Okeniyi, R. F., Sodiq, S. K., Chukwu, B. N., Animasahun, T. A., Ebenmelu, C. E., Akoriola, T. T., & Chinonyerem, C. A. (2024). Environmental risk assessment of transportation infrastructure development using GIS in Lagos State. International Journal of Earth Design and Innovation Research, 6(4). https://doi.org/10.70382/mejedir.v6i4.002

Opoku, D.-G. J., Perera, S., Osei-Kyei, R., & Rashidi, M. (2021). Digital twin application in the construction industry: A literature review. Journal of Building Engineering, 40, 102726. https://doi.org/10.1016/j.jobe.2021.102726

Pan, Y., & Zhang, L. (2021). Roles of artificial intelligence in construction engineering and management: A critical review and future trends. Automation in Construction, 122, 103517. https://doi.org/10.1016/j.autcon.2020.103517

Pärn, E., & Edwards, D. (2019). Cyber threats confronting digital twins in the built environment. Automation in Construction, 105, 102838. https://doi.org/10.1016/j.autcon.2019.102838

Pärn, E., O’Connor, R., & Edwards, D. (2021). Digital twin in facilities management: Operational intelligence for smart infrastructure. Facilities, 39(5/6), 367–383. https://doi.org/10.1108/F-05-2020-0061

Patel, H., Karan, E. P., & Deshmukh, S. (2022). Integrating BIM and digital twin technologies for lifecycle management of construction assets. Built Environment Project and Asset Management, 12(5), 819–837. https://doi.org/10.1108/BEPAM-01-2021-0014

Popoola, R., Aisosa, O. F., Abiodun, L. S., David, O. A., & Mbamalu, P. O., et al. (2025). Artificial intelligence-driven supply chain optimization for sustainable last-mile delivery in smart cities: An electric vehicle routing approach. Asian Journal of Advanced Research and Reports, 19(10), 16–31. ⟨hal-05282877⟩

Popoola, R., Olalemi, A. A., Monnu, P., Nwabunike, O. T., Eniola, O. S., et al. (2025). Leveraging machine learning and data analytics to predict corporate financial distress and bankruptcy in the United States. Asian Journal of Advanced Research and Reports, 19(6), 65–78. https://doi.org/10.9734/ajarr/2025/v19i61042

Qian, L., Li, Y., & Zhu, J. (2022). The role of digital twins in project lifecycle integration: Bridging data from design to operation. Engineering, Construction and Architectural Management, 29(8), 3461–3483. https://doi.org/10.1108/ECAM-09-2021-0839

Sacks, R., & Eastman, C. (2022). Building information modeling and digital twins: The evolving digital construction landscape. Automation in Construction, 139, 104389. https://doi.org/10.1016/j.autcon.2022.104389

Sacks, R., Brilakis, I., Pikas, E., Xie, H. S., & Girolami, M. (2020). Construction with digital twin information systems. Data-Centric Engineering, 1, e14. https://doi.org/10.1017/dce.2020.16

Shehzad, M., Khan, R., & Noor, M. (2021). Collaborative design optimization using digital twins: A construction industry perspective. Journal of Building Engineering, 44, 102661. https://doi.org/10.1016/j.jobe.2021.102661

Simon, A., Ige, T. O., Sado, R. O., Ojenike, A. O., Chinonyere, C. A., Ebubechukwu, E. S., & Oyiboka, V. (2025). Investigating the application of artificial intelligence (AI) and machine learning (ML) techniques to enhance cybersecurity for Internet of Things (IoT) devices, prevent data breaches, and safeguard user privacy. International Journal of Computer Applications, 187(44), 7–17. https://doi.org/10.5120/ijca2025925730

Vilutiene, T.; Kalibatiene, D.; Hosseini, M.R.; Pellicer, E.; Zavadskas, E.K. Building information modeling (BIM) for structural engineering: A bibliometric analysis of the literature. Adv. Civ. Eng. 2019, 2019, 5290690. [Google Scholar] [CrossRef]

Volk, R., Unterberger, K., & Thiele, A. (2023). Policy, ethics, and human factors in digital twin adoption for the construction industry. Automation in Construction, 152, 104958. https://doi.org/10.1016/j.autcon.2023.104958

Xia, J., & Wu, P. (2022). Integrating artificial intelligence and digital twins for predictive building maintenance. Sustainable Cities and Society, 80, 103771. https://doi.org/10.1016/j.scs.2022.103771

Yaqoob, I., Salah, K., Khan, L. U., & Jayaraman, R. (2023, October). Digital twins for smart cities: Benefits, enabling technologies, applications, and challenges. In Proceedings of the 2023 IEEE Future Networks World Forum (FNWF), Baltimore, USA. IEEE. https://doi.org/10.1109/FNWF58287.2023.10520349

Zayed, S. M., Attiya, G. M., El-Sayed, A., & Hemdan, E. E. (2023). A review study on digital twins with artificial intelligence and internet of things: Concepts, opportunities, challenges, tools and future scope. Multimedia Tools and Applications, 82(30). Springer Nature. https://doi.org/10.1007/s11042-023-15611-7

Zhang, D., Yang, H., & Zhao, X. (2023). Data-driven decision making using digital twins in construction project management. Journal of Building Engineering, 76, 107558. https://doi.org/10.1016/j.jobe.2023.107558

Zhang, W.; Yuan, H. A Bibliometric Analysis of Energy Performance Contracting Research from 2008 to 2018. Sustainability 2019, 11, 3548. [Google Scholar] [CrossRef]

Zhao, X. A scientometric review of global BIM research: Analysis and visualization. Autom. Constr. 2017, 80, 37–47. [Google Scholar] [CrossRef]

Zhou, X., Wang, H., & Li, S. (2023). Lifecycle digital twin framework for sustainable construction and infrastructure management. Sustainable Cities and Society, 98, 104870. https://doi.org/10.1016/j.scs.2023.104870

Alonso, D., & Borrmann, A. (2022). A data-centric approach to digital twin development for construction management. Automation in Construction, 140, 104366. https://doi.org/10.1016/j.autcon.2022.104366

Grieves, M., & Vickers, J. (2017). Digital twin: Mitigating unpredictable, undesirable emergent behavior in complex systems. In Transdisciplinary Perspectives on Complex Systems (pp. 85–113). Springer. https://doi.org/10.1007/978-3-319-38756-7_4

Kumar, S. S., Cheng, J. C. P., & Chen, W. (2022). A digital twin-based framework for smart construction project management. Journal of Cleaner Production, 349, 131421. https://doi.org/10.1016/j.jclepro.2022.131421

Opoku, D. G. J., Perera, S., & Osei-Kyei, R. (2021). Digital twin application in the construction industry: A review of key enablers and future research directions. Smart and Sustainable Built Environment, 10(4), 557–579. https://doi.org/10.1108/SASBE-12-2019-0169

Rausch, C., Nahangi, M., Haas, C. T., & West, J. S. (2022). Leveraging digital twins and data analytics for predictive construction planning and control. Journal of Computing in Civil Engineering, 36(5), 04022034. https://doi.org/10.1061/(ASCE)CP.1943-5487.0000994

Ríos, F., Sánchez, A., & Ballesteros-Pérez, P. (2021). Challenges and opportunities for digital twin implementation in construction projects. Journal of Building Engineering, 43, 102586. https://doi.org/10.1016/j.jobe.2021.102586

Yu, J., Yang, X., & Li, H. (2023). Digital twin-driven construction lifecycle management: Framework and case validation in the U.S. context. Engineering, Construction and Architectural Management, 30(3), 1279–1296. https://doi.org/10.1108/ECAM-04-2022-0289

Jones, D., Snider, C., Nassehi, A., Yon, J., & Hicks, B. (2020). Characterising the Digital Twin: A systematic literature review. CIRP Journal of Manufacturing Science and Technology, 29, 36–52. https://doi.org/10.1016/j.cirpj.2020.02.002

Dagmawi Girma Gebre, Shehab aldeen Mohammed Mohsen Albaadani, Joy Kizito Aryan & Ukasha Tiibu Mohammed. (2025). Integration of Building Information Modelling (BIM) and Digital Twins for Lifecycle Cost Optimisation in Mega Projects. Journal of Scientific Research and Reports, 31(10), 950–968. https://doi.org/10.9734/jsrr/2025/v31i103639

Boyes, H., & Watson, T. (2022). Digital twins: An analysis framework and open issues. Computers in Industry, 143, 103763.