Progress and Impact of Jal Jeevan Mission in Ranchi District, Jharkhand: A Sustainable Development Perspective review

Abstract

One of India’s flagship water supply program, Jal Jeevan Mission (JJM) was Initiated in August 2019. It represents India's premier water and water related infrastructure endeavour aimed at supplying Functional Household Tap Connections (FHTC) for all 193.2 million rural residences. This analysis evaluates the JJM execution and systemic challenges, focusing specifically on the Ranchi district of Jharkhand. As an integrated part of achieving Sustainable Development Goal 6 (SDG 6), the mission has seen rapid development, increasing national coverage from 17% to 47.5% by March 2022. Beyond infrastructure, the program is a vital public health outcome, estimated to prevent 400,000 water borne diseases especially diarrheal deaths and 14 million Disability Adjusted Life Years (DALYs). Furthermore, the mission acts as an economic and social catalyst, projected to generate nearly 60 lakh person-years of construction labor and sustained employment in operations and maintenance (O&M). Despite these gains, the long-term success of the mission depends on addressing critical gaps in water quality, climate-resilient sourcing, and the financial sustainability of the supply networks." This review synthesizes available evidence on JJM's progress and impact while identifying critical gaps requiring attention for sustainable achievement of universal rural water access.

Keywords: Jal Jeevan Mission, SDG 6, rural water supply, water security, health impacts, India, Jharkhand, employment generation, sustainability

1. Introduction

India, the planet’s most populous nation at 1.4 billion, is expected to grow to approximately 1.8 billion by 2050. Over the past 50 years, various policies and schemes have been launched and executed to provide water access to urban areas, neglecting India's rural façade. Being an agricultural nation, farming sustains a livelihood for about 600 million Indians. With the expansion of mechanised agriculture and electricity subsidies for groundwater pumping, the water table has seen a drop of up to 4 meters in some parts of the country. Aggressive groundwater extraction for agriculture and the erratic pattern of monsoon have aggravated the ground and surface water depletion from rural parts of India. Villages mostly rely on handpumps, borewells, open wells and other available surface water (ponds, perennial and seasonal streams) for their requirements of water. With the depletion of water table, the availability of water even for drinking purposes has become a grave issue. Open defecation, and unsafe hygiene practices, all reflect the amount of water crisis and lack of adequate awareness in rural India.

The government aim to provide continuous, acceptable, safe water for domestic and personal use. Water is a natural resource that plays an important role in rural livelihoods and health. Access to clean water is necessary for overall well-being of the human body and socioeconomic development (United Nations, 2015).

The consequences of these are beyond inconvenience. Water borne diseases like Diarrhoea, typhoid largely attributable to polluted and contaminated water. According to Government of India in 2017 there were approximately 445,638 deaths in India. Women and children bear disproportionate burdens, both in terms of diseases and an effort (time and energy) spent daily on drinking water collection. (Sorenson et al., 2011; Graham et al., 2016).

To address this myriad problem of safe access to clean and potable water, the Government of India launched the Jal Jeevan Mission (JJM) on the 15th of August 2019 to provide affordable, sustainable, reliable, and quality pipe drinking water in adequate quantities to every rural household by 2024 through functional household tap connections. With a budget allocation of ₹3.60 lakh crore over five years, JJM represents a structural shift from infrastructure-centric to service delivery-focused rural water supply (Ministry of Jal Shakti, 2019).

Piped water supply in India started in the colonial era, with Calcutta (Kolkata) being the first city with a modern system in 1870, followed by Pune which established India's first home tap connections in the 1870s. In post-independence era, Accelerated Rural Water Supply Scheme (ARWSS) was Launched in 1972, this was the first major central government intervention to assist states in providing safe drinking water. Afterwards, in 1980s, National Drinking Water Mission (NDWM) 1986/ Rajiv Gandhi National Drinking Water Mission (RGNDWM) (/1991) were major piped water supply project. In 2009, The National Rural Drinking Water Supply Program (NRDWSP) was launched to consolidate and improve rural water supply infrastructure. However, JJM was massive, decentralized and a paradigm shift.   It differs from previous water supply projects through three core principles. Decentralization mode, source sustainability and quality. JJM focus on decentralized service delivery rather than merely creating water supply infrastructure, It also ensures a regular supply of a minimum 55 liters per capita per day potable water to every home (Government of India, 2019). This represents a fundamental shift from outlay-based to outcome-based measurement. Second, the project adopts the concept Village Water and Sanitation Committees (VWSC) or Pani Samitis which play central roles in planning, implementation, and operation & maintenance (Naik et al., 2023 Prokopy, 2005; Marks & Davis, 2012). Third, it follows the principle of "Sabka Saath, Sabka Vikas, Sabka Vishwas," that mandates equity and inclusion ensuring "no one is left out," the explicit prioritization of water quality-affected regions, aspirational districts, Scheduled Caste/Scheduled Tribe majority villages, PVTG hamlets and drought-prone areas is also addressed. Women's representation is ensured in VWSCs for gender inclusion in governance (Ministry of Jal Shakti, 2020; Government of India, 2022a). Fourth the technology also plays a crucial role. There is inclusion of digital innovations, real-time monitoring through JJM-IMIS, IoT sensors for water quality and quantity tracking, geo-tagging of assets, Aadhaar linkage, and Public Financial Management System integration for transparency (Government of India, 2021a). Finally, source sustainability is ensured through Village Action Plans integrating water supply with source augmentation, water conservation, greywater management, rejuvenation of existing water aquifers.

2. Jal Jeevan Mission and Sustainable Development Goal 6: An Alignment

Out of 17 sustainable development goals, SDG 6 aims to "ensure availability and sustainable management of water and sanitation for all" by 2030 (United Nations, 2015).  JJM directly reverberates with SDG 6 by providing rural household tap water connections by 2024. If achieved within the timeline, this would be six years ahead of the 2030 sustainable development goals. Thus, the mission is highly ambitious and progressive in nature.  The mission has undertaken massive training and capacity building programs for local communities. It also includes other important stakeholders like, plumbers, pump operators, and public health engineers, to ensure long-term operational sustainability.

JJM is aligned with different targets of United Nation SDG6.  For example, For Universal Access (SDG 6.1), it employs a quality service system controlled by the community led water supply model ensuring piped water supply to every household (WHO/UNICEF, 2017), (Tortajada & Biswas, 2018). This method recognizes that sustainable development requires not just access to amenities, but functional and maintained systems that can deliver reliable services.

Target 6.2 (Sanitation and hygiene), This target focus on sanitation, nutrition and hygiene for all, with special attention to vulnerable populations including children and women. The integration with Clean India Mission has resulted in better supports for sanitation and hygiene outcomes (Government of India, 2022b). Studies demonstrate that health outcome is improved when water hygiene and sanitation are combined together (Pickering & Davis, 2012; Wolf et al., 2018).

Target 6.3 is about water quality and wastewater management. The mission also tries to address the problem of bioaccumulation through heavy metal contaminants like arsenic, fluoride and lead. JJM prioritizes quality-affected regions and promotes greywater reuse through VAPs, addressing both water quality improvement and wastewater reduction (Ministry of Jal Shakti, 2019). Community-based water quality surveillance, with training in Field Testing Kit (FTK) strengthens quality monitoring (Government of India, 2022a).

Target 6.4 is water-use efficiency and sustainability. This approach combines water supply with water conservation, aquifer recharge, and address the demand side of the supply. This management approach promotes integrated water resources utilization at the village level (Narain & Prakash, 2016).

Target SDG 6.5 follows an integration and merging approach. It has condensed multiple programs for water conservation works like, Swachh Bharat Mission and other state run schemes into a single more targeted project (Ministry of Jal Shakti, 2020).

- Objectives of the review

This review paper examines JJM implementation with specific focus to Ranchi district, Jharkhand. The focus is more on coverage expansion and extension institutional strengthening has been to be a reasonable representation. It also highlighted the persistent challenges and gaps in achieving the target of the intended mission. This paper collects the information from the implementation of mission till October 2024.

4. Nationwide Progress of Jal Jeevan Mission

4.1 Coverage Expansion: regional and state dimensions

Under the flagship program of India, the JJM implementation has been quite remarkable. At the launch of Mission (2019), only 3.23 crore households (17%) had access to tap water. Since then, "As of August 12, 2024, Jal Jeevan Mission has successfully provided tap water connections to 11.82 crore additional rural households, bringing the total coverage to more than 15.07 crore households, which accounts for 77.98% of all rural households in India (Government of India, 2024). This represents a remarkable acceleration from the baseline of 3.23 crore households (17%) in August 2019."This concludes to an average of approximately 1.92 lakh household connections provided daily, an unmatched rate in India's rural water supply history (Naik et al., 2023).

The 100 % coverage is addressed with a synonym of ("Har Ghar Jal" status). Several states have achieved 100% household coverage, including Goa (October 2020), Telangana (June 2021), Haryana and Gujarat (August 2021), Punjab (September 2021), Himachal Pradesh (October 2021), Andaman & Nicobar Islands (March 2022), Puducherry (March 2022), and Dadra & Nagar Haveli and Daman & Diu (March 2022) (Ministry of Jal Shakti, 2022).

As of August 14, 2024, 11 States/UTs have achieved 100% household coverage ('Har Ghar Jal' status), including Goa, Andaman & Nicobar Islands, Dadra Nagar Haveli & Daman Diu, Haryana, Telangana, Puducherry, Gujarat, Himachal Pradesh, Punjab, Mizoram, and Arunachal Pradesh (Government of India, 2024). Additionally, 188 districts, 1,838 blocks, 1,09,996 Gram Panchayats, and 2,33,209 villages have reported achieving 'Har Ghar Jal' status. the variation in coverage can be attributed to various reasons, ie., geographical challenges, infrastructure delays, weather related challenges. (Narain & Prakash, 2016; Tortajada & Biswas, 2018).

"The World Health Organization estimates that achieving JJM's goals will save over 5.5 crore hours daily, primarily for women who would otherwise spend this time collecting water (Government of India, 2024). This represents an enormous economic benefit and contributes significantly to women's empowerment and participation in productive activities."

4.2 Institutional Coverage: Schools and Anganwadis

The health aspect of children and women are the priorities of JJM. This has been addresses by the prioritizing institutional coverage through school and anganwadi. (Jasper et al., 2012). "By August 2024, 9,27,421 schools and 9,63,955 Anganwadi centres have tap water supply (Government of India, 2024), representing substantial progress in ensuring WASH facilities for vulnerable populations including children. School WASH facilities contribute to improved health, reduced absenteeism among adolescent girls during menstruation, and hygiene behaviour in children. (Jasper et al., 2012; Caruso et al., 2014; Freeman et al., 2017). However, the continuous functionality and maintenance of potable water supply requires continuous attention, as many of them may fall into disrepair without proper O&M (Adukpo et al., 2019).

4.3 water quality challenges: Prioritization and Progress

India faces significant water quality challenges, with arsenic, lead, cadmium, fluoride, nitrate, iron, salinity, and heavy metals affecting groundwater in various regions (Chakraborti et al., 2013; Mukherjee et al., 2021). By March 2022, significant progress was achieved in quality-affected regions, though comprehensive data on all contaminants is not fully available. States with high arsenic and fluoride contamination—including West Bengal, Bihar, Jharkhand, Assam (arsenic), and R.nlm n pajasthan, Gujarat, Andhra Pradesh, Telangana (fluoride)—have prioritized affected villages (Mukherjee et al., 2021). The problem of arsenic is more pronounced in Indo Gangetic region.  Through treated and safe piped water regular at every household these issues could easily be addressed (Ministry of Jal Shakti, 2019). In due course of time the serious health conditions arising out of these metal contaminants like, arsenicosis, fluorosis, could be reduced. (Chakraborti et al., 2013; Yadav et al., 2019). "Special attention has been given to Japanese Encephalitis-Acute Encephalitis Syndrome (JE-AES) affected districts, with over 2.35 crore households (79.21%) in these water quality-affected regions now receiving access to clean tap water (Government of India, 2024).  JJM's community-based water quality surveillance approach—training five persons per village in FTK usage—strengthens monitoring but requires sustained capacity building and quality assurance (Government of India, 2022a).

4.4 Financing and Expenditure

As per Government of India annual financial statement (FY 2024-25), the outlay of for JJM has increased from INR 11,500 Crores in FY2020-21 to INR 70,162 Crores in FY2024-25.  The total budgeted expenditure is 26,16,73 Crores in last five years.  In FY2024-25, the budget is approximately 4.6% of total expenditure in Central Sector Schemes. (Projects worth of total 1,516K Crores). Against a total target increase of 15.15 Crores in Household with Tap connection in last five, the scheme has achieved approx. 79% of the target (3.23 Crores as of 15 Aug’29 used as baseline to 15.14 Crores as of 15 Sept’24).

JJM's budget funding is shared between Central and State governments in a 50:50 ratio for most states, and 90:10 for Himalayan and North-Eastern states (Ministry of Jal Shakti, 2019).

Annual budget allocations have increased progressively: ₹23,500 crore (2019-20), ₹11,500 crore (2020-21, reduced due to COVID-19), ₹50,011 crore (2021-22), and ₹60,000 crore (2022-23) (Government of India, 2022c). However, actual expenditure has lagged allocations, with states facing absorption capacity constraints, administrative delays, and COVID-19 related disruptions (Narain & Prakash, 2016).

The average cost of connection per-household varies by state and scheme type. It is approximately ₹7,000 to ₹15,000 per connection (Naik et al., 2023). The overall costs are also influenced by the topography (higher in hilly areas), source distance, scheme type (MVS generally higher), water treatment requirements and labour cost.

4.5 Technology and Innovation used in JJM

The JJM has pioneered technology integration in rural water supply system through innovative approach. The JJM-IMIS Dashboard serves as a one-point information system that captures real-time physical progress.  The monitoring at national, state, district, block, and village levels could easily be identified using the platform. Internet of Things (IoT) based monitoring system is a game changer with integration of artificial intelligence. The monitoring mechanism employs a sensor-based measurement system of both supply and quality. Geo-tagging has been done to ensure the all assets created under JJM like, source infrastructure, treatment plants, storage tanks, and household connections network—are spatially tracked, in real time mode through the online 'JJM dashboard' and mobile app (Ministry of Jal Shakti, 2020). Dedicated easy to use mobile applications for all stakeholders, field staff, community members have been developed.  grievance reporting and redressal mechanism have enhanced the accessibility and responsiveness (Government of India, 2022a). These technological novelties represent noteworthy progress from previous water supply projects, though challenges remain in rural area like road connectivity, digital inclusiveness, capacity building for technology use, and maintaining digital infrastructure (Narain & Prakash, 2016). "To ensure trust and long-term sustainability  of quality assurance, JJM has established 2,164 water quality laboratories across India, with 28,31,407 samples tested in these facilities (Government of India, 2024).

4.6 Capacity Building and Human Resource Development

The JJM has undertaken immense capacity building recognizing that sustainable service delivery requires to bring trained human resources at all levels (Naik et al., 2023). Community members receive comprehensive training, with VWSC/Pani Samiti members learning scheme planning and execution, financial management, conflict and grievances resolution, and O&M supervision. The goal oriented specific training is also provided to plumbers, pump operators, electricians, and fitters for day-to-day operations (Naik et al., 2023). Special emphasis is given to women's workforce adding their technical capacities as water champions, including training as pump operators, mechanics, water quality testers, and utility managers, with successful examples from Madhya Pradesh, Uttar Pradesh, Tamil Nadu, and other states demonstrating women operating pumps and managing water supply systems (Government of India, 2022a). "As of 2024-25, 24.64 lakh women have been trained in water quality testing using Field Test Kits, with over 54.20 lakh water samples tested through community-based surveillance (Government of India, 2024). The formation of 5.32 lakh Village Water & Sanitation Committees with at least 50% women members demonstrates substantial progress in community participation. Over 14,000 NGOs, voluntary organizations, women's self-help groups, and community-based organizations are engaged as Implementation Support Agencies to facilitate community participation in planning, implementing, managing, and maintaining water supply systems (Government of India, 2024)."Water quality testing capacity is developed through training at least five persons per village, preferably women, in Field Test Kit usage for community-based water quality surveillance, complementing laboratory testing and enabling rapid quality issue detection (Ministry of Jal Shakti, 2020). Employment generation is a key part of JJM. As per estimation JJM could create approximately 60 lakh person-years of direct construction employment, with 40.5% in skilled roles and 59.5% in unskilled positions, representing substantial employment generation in rural areas with limited livelihood opportunities as an important secondary benefit (Naik et al., 2023).

4.7 Jal Shakti Abhiyan: Catch the Rain Campaign

Recognizing the importance of sustainable water resource management, the Jal Shakti Abhiyan: Catch the Rain (JSA: CTR) campaign was launched in 2019, which promotes water conservation through human’s involvement. Every year a theme is chosen to raise the awareness level of people. In 2023, the theme emphasized 'Source Sustainability for Drinking Water,' while in 2024, it was implemented with the theme 'Nari Shakti se Jal Shakti,' highlighting the role of women in water conservation (Government of India, 2024). This campaign accompaniments JJM's infrastructure development with source sustainability measures, ensuring long-term water security through community-led conservation initiatives."

5 Jharkhand and Ranchi Context

5.1 Jharkhand State Profile and Water Challenges

Jharkhand, is a newly created state formed in 15th November 2000 as a separate state from Bihar. Physiographically, Jharkhand state consists of distinct plateaus with undulating topography. A plateau is a flat, elevated landform that rises sharply above surrounding area on at least one side (Sengupta, 1966). The state Jharkhand consists of four plateaus. The highest plateau is formed by western Ranchi plateau, which is 800 to 1100 meters above the mean sea level. It covers the north-western part of the Ranchi district and southern edge of Palamu district. The second plateau is known as the Ranchi predominately called as “Chhotanagpur” plateau. (Satpathi, 1981). The plateau region lying in the basin is hilly and well forested which is characterized by numerous small streams and isolated hillocks. The general slope of the basin is from north-west to south-east. The basin has steep hill masses to flat plains, escarpments, uplands and central plains, majorly an impression of an undulating plain.

Jharkhand comprises of 24 districts, 6.12 crore rural households, and a significant tribal population comprising 26.2% of the state population (Government of India, 2011). The state of Jharkhand lies in the eastern part of India and has a population of 3,29,88,134 people (2011 census). It has 24 districts and 29756 villages. The state lies on the Eastern Plateau and Hills region and receives an average annual rainfall of about 1211.4mm. There are persistent Groundwater challenges owing to over extraction and distribution are complicated by hard rock aquifers, variable yields, and quality issues including fluoride and iron contamination in several districts (CGWB, 2017; Mukherjee et al., 2021). As of August 2019, only 6% of rural households are having functional tap connections, which is well below the national average of 17% (Government of Jharkhand, 2019). Since Jharkhand is endowed with rich minerals. The extensive mics, iron, limestone, bauxite, coal, mining and extraction have created irreparable environmental damages which has affected both ground water and surface water. Prominent problems are contamination, groundwater depletion, and disruption of traditional water sources (Kumar et al., 2016; Ghosh et al., 2020).

5.2 JJM Progress in Jharkhand

Jharkhand's JJM progress demonstrates momentous advancement despite multiple challenges. As of August 2019, from a baseline connection of only 3.77 lakh households (6.16%) with tap water, Jharkhand reached approximately 26.39 lakh households (43%) by March 2022, representing a massive addition of 22.62 lakh connections in 31 months. This —seven-fold increase from baseline, though below the national average of 47.5% is yet an example of government’s commitment to provide safe drinking water (Government of India, 2022a). Jharkhand has prioritized those areas that has been affected by the quality, focusing on rural areas with fluoride and iron contamination. This type of areas requires creation of complex treatment infrastructure, like iron removal treatment plants (Government of Jharkhand, 2020). Given dispersed settlements and limited local sources in many areas, the state emphasized Multi-Village Schemes which require longer implementation periods of 24-36 months compared to Single Village Schemes requiring 12-18 months (Naik et al., 2023).

5.3 Ranchi District: Profile and Context

Ranchi, the capital district of Jharkhand, presents a unique peri-urban and rural landscape. The total population of the “Ranchi district” is 2914253 and out of this total population, the urban population is 1257335 (43%) and the rural population is 1656918 (57%). Ranchi comprises 350 villages (Government of India, 2011). Köppen Climate Classification, this area is classified as “Humid Subtropical”. The summer is hot and starts from the month of March and ends up to June, whereas the winter is cold which starts from the month of November and ends up to February. This basin receives its rainfall from the South-West monsoon, which starts from July and ends in October. The average annual rainfall in the basin is around 1400 mm (Gupta & Mitra, 2004). Generally, the winter month does not receive heavy rainfall. The winter months receive slight precipitation in the form of dew.

The district's key characteristics shape its water supply context distinctively. Peri-urban area dominates, with many areas classified as "rural" or semi-urban. The hamlets thus, exhibits mixed rural-urban characteristics, higher population densities, creating both opportunities and challenges in terms of creation of water supply network and sustainable infrastructure (Narain & Prakash, 2016). Regarding water availability, Ranchi has adequate groundwater and surface water availability through reservoirs and rivers. However declining groundwater levels and pollution from constant urbanisation threaten long-term sustainability (CGWB, 2017). The economic profile distinguishes Ranchi from typical rural Jharkhand, with the state capital having more diversified livelihoods including significant non-farm employment, alongside pockets of agricultural dependence and tribal communities (UNDP, 2021).

5.4 JJM Implementation in Ranchi District

Ranchi's Jal Jeevan Mission progress can be contextualized within state trends. Key features characterizing Ranchi's JJM implementation likely include several distinctive approaches. Integration with urban systems occurred in peri-urban areas through coordination with Ranchi Municipal Corporation and urban water supply agencies, enabling leverage of existing water treatment plants and trunk mains while reducing per-household costs (Government of Jharkhand, 2020). Institutional coverage priority likely resulted in Ranchi's schools and anganwadis receiving early attention given the district's institutional capacity and emphasis on child welfare (Government of India, 2022a).

Ranchi district, despite being relatively developed within Jharkhand, exhibits significant internal inequities, with tribal communities facing historical marginalization including in water access despite being numerically smaller than in some other Jharkhand districts (Government of India, 2011). The Jal Jeevan Mission's equity focus explicitly addresses these disparities through multiple targeted mechanisms. Scheduled Tribe priority ensures villages with ST majority populations receive prioritization in coverage expansion, directly addressing historical disadvantage and ensuring these communities are not left behind in water supply improvements (Ministry of Jal Shakti, 2020). Evidence from Ranchi specifically on equity outcomes remains limited in available documentation, highlighting the critical need for disaggregated monitoring and evaluation tracking coverage, service quality, participation, and benefits across different social groups, geographic locations, and economic strata to ensure JJM's equity commitments translate into on-ground reality.

6. Multidimensional Impacts of Jal Jeevan Mission

The JJM has produced far-reaching consequences across environmental, health, economic, social, and cultural dimensions, structurally transforming villages throughout India. These impacts operate through interconnected pathways that reinforce one another, creating complete improvements in quality of life and development results for millions of rural residents.

6.1 Health Transformations and Disease Prevention

Improved piped-water supply brings health benefits by reducing waterborne and related illnesses. The primary is diarrhea, cholera, typhoid, dysentery, hepatitis A, and parasitic infections (Prüss-Ustün et al., 2019; Wolf et al., 2018). The World Health Organization estimates that universal safely managed drinking water coverage in India could prevent nearly 400,000 annual deaths from diarrheal diseases (Government of India, 2023). Meta-analysis of 15 randomized controlled trials revealed that water treatment interventions reduce mortality among children under five by approximately 25%, making it one of the most cost-effective strategies for reducing child deaths in developing nations (Kremer et al., 2022). Although the Jal Jeevan Mission prioritizes centralized piped infrastructure over household-level treatment, providing 'safely managed' water at the source can yield comparable—or even better—public health results by ensuring rigorous and consistent quality control throughout the network. Ready water availability at home promotes consistent hygiene behaviors, particularly handwashing, which prevents respiratory infections and neglected tropical diseases (Freeman et al., 2014; Wolf et al., 2018). Research consistently documents strong correlations between water availability and both handwashing frequency and proper technique (Curtis et al., 2009; Aunger et al., 2010). Improved water access enhances nutrition through better food preparation hygiene, support for crop cultivation, and livestock management, creating cascading effects on child growth and development (Dangour et al., 2013; Cumming & Cairncross, 2016). Time saved from water collection enables caregivers to provide better childcare, especially crucial during early childhood when nutritional interventions have maximum impact (Sorenson et al., 2011). Research indicates piped systems can deliver contaminated water through inadequate treatment, storage contamination, distribution failures, and intermittent supply creating negative pressure allowing infiltration (Kumpel & Nelson, 2016; Shaheed et al., 2014).

6.2 Economic Transformations and Livelihood Enhancement

JJM generates economic benefits through multiple unified channels that basically reshape rural economies and livelihoods. Employment generation constitutes a major influence, with complete analyses estimating 59.93 lakh person-years of direct construction employment nationally. It is benefitting both skilled and unskilled workforce. An estimate indicates 40.5% skilled positions especially engineers, electricians, painter, supervisors, technicians, plumbers and 59.5% unskilled labour have been benefitted with different employment under JJM (Naik et al., 2023). For Jharkhand specifically, it has generated a massive 2.53 lakh person-years of direct construction employment mainly on the water infrastructure part.  Other notable skilled persons who are benefitted are pump operators, valve operators, electricians, chemists, lab technicians (Naik et al., 2023). For Jharkhand, annual O&M employment reaches an estimated 42,736 person-years, providing sustainable livelihoods in rural and semi-urban landscape (Naik et al., 2023).

Indirect employment creation substantially amplifies these benefits. Time savings constitute perhaps the most significant economic impact. Nationally, 5.5 crore hours daily were spent collecting water from off-premises sources, with women bearing 73% of this burden (Government of India, 2023). Providing household tap connections eliminates this time burden, liberating time for productive work, education, childcare, or leisure. Studies valuing time at prevailing wage rates suggest enormous economic benefits (Whittington et al., 2009). For women particularly, time savings enable participation in income-generating activities previously constrained by water collection responsibilities (Sorenson et al., 2011; Graham et al., 2016). Community-based research found 63% of respondents reported income increases following improved water access, with water supporting diverse productive activities including agriculture, livestock rearing, food processing, and micro-enterprises (Abanyie et al., 2023). While JJM focuses on domestic water supply, household tap connections often support productive uses including kitchen gardens, livestock watering, and small-scale processing (Moriarty & Butterworth, 2003; Van Koppen et al., 2006). Reduced healthcare expenditure provides additional economic benefits, as preventing waterborne diseases reduces direct medical costs and indirect costs from lost work days (Prüss-Ustün et al., 2019).

6.3 Social Transformations: Gender, Environment, Education, and Equity

Water collection predominantly falls to women in rural India, with women bearing 73% of the time burden nationally, a gendered division of labor that both reflects and reinforces broader gender inequities (Government of India, 2023; Sorenson et al., 2011; Stevenson et al., 2012). Household tap connections directly address this gender disparity, saving women's time and physical labor while promoting women's empowerment through multiple pathways (Graham et al., 2016). Decision-making participation occurs through mandatory 50% women's representation in Village Water and Sanitation Committees, creating formal roles in community governance and potentially building leadership capabilities while shifting gender norms (Government of India, 2022a). However, research cautions that nominal representation does not automatically translate into genuine empowerment, requiring complementary efforts to build women's confidence, address structural constraints, and challenge patriarchal norms (Prokopy et al., 2008; O'Reilly, 2010). Employment opportunities emerge as JJM creates positions for women in traditionally male-dominated sectors including pump operation, mechanics, plumbing, and utility management (Government of India, 2022a). Dignity and safety improvements occur as household connections eliminate risks from collecting water from distant sources (Sorenson et al., 2011; Winter & Barchi, 2016).

However, universal programs can inadvertently perpetuate existing inequities if implementation processes favor advantaged communities with better organization, stronger political connections, or greater capacity to contribute (Narain & Prakash, 2016). Geographical targeting presents challenges, as remote habitations often receive service last despite facing the greatest need (Prokopy, 2005). Social inclusion requires addressing exclusion of marginalized groups despite formal representation requirements (O'Reilly, 2010; Prokopy et al., 2008). Economic barriers emerge as cost-sharing requirements may be unaffordable for the poorest households (Nauges & Whittington, 2017; Whittington et al., 2009).

The mission's integrated approach requiring Village Action Plans addressing source sustainability represents progress from infrastructure-only programs (Ministry of Jal Shakti, 2019). Community-led water conservation initiatives enhance source sustainability while building local ownership (Government of India, 2022a). However, significant environmental challenges persist. Groundwater depletion poses serious risks, as household connections may increase extraction from already stressed systems (Srinivasan et al., 2017; Mukherjee et al., 2021). Climate change compounds these challenges through changing rainfall patterns and more frequent extreme events (Gosling & Arnell, 2016; Mishra et al., 2021). The energy-water nexus adds complexity, as water pumping and treatment requires substantial energy (Scott et al., 2011; Rothausen & Conway, 2011).

7. Challenges:

7.1 Ensuring Functional Service Delivery

While JJM emphasizes service delivery over mere infrastructure creation, converting this conceptual priority into tangible reality presents formidable obstacles. A crucial gap exists between establishing a physical connection and maintaining a truly functional connection that delivers water regularly in adequate quantity and quality (Kumpel & Nelson, 2016; Kayser et al., 2013). The mission defines a Functional Household Tap Connection as delivering at least 55 liters per capita daily of potable water consistently over the long term (Government of India, 2019), yet verifying these parameters across millions of connections proves extraordinarily challenging.

Current monitoring approaches through annual third-party functionality assessments in selected districts provide limited coverage, while comprehensive continuous verification remains infeasible given existing resource constraints (Government of India, 2022a). Although IoT sensor-based monitoring in pilot villages demonstrates promising technological capabilities for real-time tracking, expanding such systems to cover all 600,000 villages demands massive investments in both initial installation and ongoing maintenance infrastructure (Government of India, 2022a).

Field research reveals troubling functionality problems: 37% of surveyed respondents reported frequent system breakdowns, 28% experienced irregular water flow and shortages, and 33% faced overcrowding at alternative water sources during system failures (Abanyie et al., 2023). These persistent issues underscore that achieving sustained functionality demands continuous attention to operation and maintenance, historically a critical weakness in rural water supply programs worldwide (Lockwood & Smits, 2011; Foster, 2013). The challenge extends beyond technical infrastructure to encompass institutional capacity, financial sustainability, community engagement, and accountability mechanisms that together determine whether physical connections translate into reliable, long-term service delivery meeting the mission's ambitious goals.

7.2 Water Quality and Safety Concerns

Ensuring water safety demands vigilant attention throughout the entire pathway from source to consumption, with multiple contamination risks threatening health outcomes. Source water frequently contains contaminants requiring treatment, with geogenic contaminants including arsenic, fluoride, iron, nitrate, and heavy metals in groundwater necessitating specialized treatment technologies tailored to local conditions (Chakraborti et al., 2013; Mukherjee et al., 2021; Shaheed et al., 2014). Microbial contamination makes surface water and shallow groundwater vulnerable to fecal contamination requiring effective disinfection (Bain et al., 2014; Graham & Polizzotto, 2013), while seasonal variations in water quality during monsoons demand adaptive treatment strategies (Kostyla et al., 2015).

Many rural systems lack adequate treatment infrastructure, with appropriate technology selection, proper operation, and maintenance requiring technical expertise frequently unavailable at village levels (Kumpel & Nelson, 2016; Shaheed et al., 2014). Distribution system integrity poses additional contamination risks, as intermittent supply creates negative pressure allowing contaminant infiltration through pipe leaks or joints (Kumpel & Nelson, 2013), while poorly maintained storage tanks permit vector breeding, debris accumulation, or unauthorized entry (Wright et al., 2013), and inappropriate cross-connections between drinking water and non-potable systems enable contamination (Delpla et al., 2009).

Although JJM promotes community-based water quality surveillance using Field Test Kits and laboratory testing, sustaining such monitoring requires ongoing capacity building, reliable consumables supply, and quality assurance mechanisms (Government of India, 2022a), with research indicating that community-based monitoring frequently declines without continued external support (Peletz et al., 2018). Alarmingly, research in Maharashtra discovered 37% E. coli contamination in piped water samples, starkly demonstrating that pipes alone cannot guarantee safety (Kremer et al., 2022), with similar findings across diverse contexts emphasizing that ensuring safely managed water demands sustained attention extending well beyond infrastructure provision (Shaheed et al., 2014; Bain et al., 2014).

7.3 Operation and Maintenance Sustainability Crisis

Sustaining water system functionality through adequate ongoing operation and maintenance represents the persistent weakness of rural water supply programs globally, with system degradation and failure rates remaining unacceptably high (Lockwood & Smits, 2011; Foster, 2013). Financial sustainability poses the primary challenge, as systems require ongoing expenditure for electricity, consumables including treatment chemicals and spare parts, labor, and periodic repairs (Whittington et al., 2009; Nauges & Whittington, 2017).

Revenue sources prove inadequate, with user charges often insufficient due to affordability constraints, unwillingness to pay, weak enforcement, and social norms treating water as free (Whittington et al., 2009; Nauges & Whittington, 2017), government subsidies rarely covering full cost recovery (Narain & Prakash, 2016), and performance grants being competitive and uncertain (Government of India, 2022a). Most rural water systems fail to achieve financial sustainability through user charges alone, yet designing sustainable financing models balancing affordability, equity, and cost recovery remains unresolved (Whittington et al., 2009).

Technical capacity limitations compound these problems, as operation and maintenance requires diverse skills including pump operators, electricians, mechanics, plumbers, and water quality testers, often severely limited in rural areas (Naik et al., 2023). While JJM has invested substantially in capacity building, sustaining technical capacity requires continuous training as skills degrade, fair compensation to retain skilled workers, spare parts availability for timely repairs, and technical backstopping for complex repairs requiring specialized expertise. Community studies consistently identify limited technical capacity and delayed external support as major challenges undermining system sustainability (Abanyie et al., 2023; Lockwood & Smits, 2011).

Institutional arrangements further complicate operation and maintenance, with various models including community management building local ownership but lacking technical and financial capacity, contractor management providing professional expertise but potentially being less responsive to community needs, and state agency management ensuring technical standards but risking bureaucratic unaccountability (Prokopy, 2005; Marks & Davis, 2012). Determining optimal institutional arrangements requires carefully considering scheme complexity, community capacity, service expectations, and accountability mechanisms, with no universal solution applicable across diverse contexts (Lockwood & Smits, 2011).

7.4 Source Sustainability and Climate Vulnerability

Groundwater stress threatens source sustainability immediately, as many rural schemes depend on groundwater facing increasing stress from over-extraction, inadequate recharge, and pollution (Srinivasan et al., 2017; Mukherjee et al., 2021). Central Ground Water Board data reveals over-exploited or critical groundwater conditions in parts of multiple states including Rajasthan, Punjab, Haryana, Delhi, Gujarat, Maharashtra, and Karnataka (CGWB, 2017). Household tap connections may accelerate groundwater depletion if extraction increases without commensurate artificial recharge (Srinivasan et al., 2017).

Climate change compounds these challenges through increasing variability affecting water availability via changing rainfall patterns, more frequent droughts and floods, extreme weather events damaging infrastructure, temperature increases affecting water quality and treatment requirements, and glacial melt changes affecting Himalayan and North-Eastern regions (Howard et al., 2010; Gosling & Arnell, 2016; Mishra et al., 2021). For Ranchi and Jharkhand, climate projections suggest increasing rainfall variability, more frequent extreme events, and higher temperatures with significant water security implications (Mishra et al., 2021).

Competing water demands create allocation challenges, as domestic demand competes with agricultural, industrial, and environmental needs, requiring integrated planning and participatory allocation processes (Vörösmarty et al., 2010; Narain & Prakash, 2016; Molle et al., 2010). The challenge intensifies in water-scarce regions where multiple sectors compete for limited resources, demanding careful prioritization and conflict resolution mechanisms.

These source sustainability and climate vulnerability challenges require proactive, long-term planning integrating water supply infrastructure with watershed management, groundwater recharge initiatives, demand management strategies, and climate adaptation measures. The mission's Village Action Plans represent a step toward integrated planning, but implementation requires sustained commitment, technical capacity, and financial resources extending beyond initial infrastructure construction to ensure that today's water connections remain functional and sustainable for future generations.

7.5 Equity and Integration Deficits

Despite explicit equity commitments, ensuring genuinely inclusive outcomes requires sustained attention to multiple dimensions of equity and integration. Geographical equity faces challenges as remote habitations face higher costs and often receive service last despite facing the greatest need (Prokopy, 2005; Narain & Prakash, 2016). The cost of providing infrastructure to dispersed, geographically difficult locations can be several times higher than in accessible plains areas, creating economic incentives to prioritize easier locations and potentially leaving the most marginalized communities unserved.

Social equity requires addressing exclusion of marginalized groups despite formal representation requirements (Narain & Prakash, 2016; O'Reilly, 2010; Prokopy et al., 2008). Scheduled Castes, Scheduled Tribes, and other disadvantaged communities may face discrimination in access to facilities, participation in decision-making, and quality of service received. Ensuring that formal policies translate into genuine inclusion demands active monitoring, accountability mechanisms, and complementary efforts to address power imbalances and social hierarchies.

Economic equity presents challenges as cost-sharing requirements may be unaffordable for the poorest households (Nauges & Whittington, 2017; Whittington et al., 2009). While JJM provides substantial subsidies, some implementation models require household contributions that exclude the poorest families, potentially creating a situation where those with greatest need cannot access services.

Gender equity requires translating formal representation into genuine empowerment (Prokopy et al., 2008; O'Reilly, 2010). While mandatory women's participation in Village Water and Sanitation Committees represents progress, nominal representation without addressing underlying power dynamics, capacity constraints, and cultural barriers may produce limited empowerment effects.

Water-sanitation integration remains incomplete despite recognized synergistic effects (Wolf et al., 2018; Pickering & Davis, 2012; Wolf et al., 2022; Dangour et al., 2013). Coordinating water supply with sanitation, hygiene promotion, and broader health initiatives could amplify benefits, yet institutional silos and coordination challenges often prevent effective integration. Program convergence faces practical obstacles requiring strong leadership, flexible guidelines, and sustained capacity building (Ministry of Jal Shakti, 2020; Narain & Prakash, 2016). Achieving genuine convergence across multiple programs and departments demands intentional coordination mechanisms, shared monitoring systems, and institutional cultures supporting collaboration over territorial protection.

Conclusion:

The JJM has become a symbol of transformative commitment to achieving universal, equitable piped water to every rural household by 2024. It directly resonates with United Nation Sustainable Development Goal 6. With accelerated timelines and village community-centered approaches that prioritize local leadership and participatory governance this project has a multifaceted impact on rural households. The mission's remarkable progress since August 2019, adding nearly 6 crore household connections and achieving 100% coverage in nine states and Union Territories, demonstrates unprecedented scale, speed, and political commitment to rural water security that has fundamentally transformed the landscape of rural water supply in India. For Ranchi district and Jharkhand state, despite lagging the national average due to geographical challenges, tribal populations, and historical underinvestment, JJM has catalyzed substantial infrastructure expansion that promises improved health, dignity, social and economic opportunities. The mission's multi-layered impacts extend far beyond infrastructure developments potentially averting 400,000 deaths and saving in health costs nationally, generating 60 lakh man-years of construction employment and 11 lakh man-years of annual operation and maintenance employment. It has saved hours daily from water collection predominantly borne by women and children specially girl child, and creating opportunities for more productivity, education, and improved quality of life.

However, achieving truly sustainable outcomes requires moving decisively beyond connection provision to ensuring functionality through regular, adequate supply of safe water that meets the definition of safely managed drinking water services. Persistent challenges including water quality assurance, operation and maintenance sustainability, source security amid accelerating climate change, equitable inclusion of marginalized groups, and integration with sanitation and broader water management demand sustained political commitment, adequate financing, technical capacity, community engagement, and adaptive management extending well beyond JJM's 2024 completion target. For Ranchi and Jharkhand specifically, success requires completing universal coverage while maintaining rigorous service quality standards, building robust operation and maintenance systems balancing community ownership with professional support, investing strategically in source augmentation, water conservation, and climate resilience, ensuring genuine equity in both access and governance particularly for tribal communities who have historically faced marginalization, integrating water supply comprehensively with sanitation, wastewater management, and watershed conservation, and developing sustainable financing models that balance affordability for the poorest households with cost recovery requirements for long-term system viability.

JJM's ultimate measure of success will not be the number of connections provided, but rather the sustained delivery of safe, adequate water enabling rural communities to thrive as healthier, more productive, more equitable, and more resilient societies. As India progresses toward its ambitious 2024 JJM completion target and the 2030 Sustainable Development Goal deadline, the mission's experience offers valuable lessons on adapting ambitious national programs to diverse local contexts, balancing implementation speed with long-term sustainability, ensuring equity alongside efficiency, and recognizing that infrastructure is not an end in itself but rather a means toward enhanced human dignity, development, and well-being. The Jal Jeevan Mission has convincingly demonstrated that universal rural water access is achievable with strong political will, adequate financial resources, and genuine community participation. The critical challenge ahead is ensuring these millions of new connections translate into sustained, safe water services that transform lives not just today but for generations to come, creating a foundation for comprehensive rural development and human flourishing across India's villages.

References

- Abanyie, S.K., Ampadu, B., Frimpong, N.A., & Amuah, E.E.Y. (2023). Impact of improved water supply on livelihood and health: Emphasis on Doba and Nayagnia, Ghana. Innovation and Green Development, 2(2), 100033. https://doi.org/10.1016/j.igd.2023.100033

- Adams, J., Bartram, J., & Chartier, Y. (2020). Essential environmental health standards in health care. World Health Organization. https://www.who.int/publications/i/item/9789241547239

- Adukpo, D.C., Nkrumah, J., Quaye, E.C., & Ayimbila, I.M. (2019). Monitoring framework for sustainable water service delivery in Ghana. Sustainable Water Resources Management, 5(4), 1927-1939. https://doi.org/10.1007/s40899-019-00343-2

- Aunger, R., Schmidt, W.P., Ranpura, A., Coombes, Y., Maina, P.M., Matiko, C.N., & Curtis, V. (2010). Three kinds of psychological determinants for hand-washing behaviour in Kenya. Social Science & Medicine, 70(3), 383-391. https://doi.org/10.1016/j.socscimed.2009.10.038

- Bain, R., Cronk, R., Wright, J., Yang, H., Slaymaker, T., & Bartram, J. (2014). Fecal contamination of drinking-water in low-and middle-income countries: A systematic review and meta-analysis. PLoS Medicine, 11(5), e1001644. https://doi.org/10.1371/journal.pmed.1001644

- Bakir, H.A. (2001). Sustainable wastewater management for small communities in the Middle East and North Africa. Journal of Environmental Management, 61(4), 319-328. https://doi.org/10.1006/jema.2000.0414

- Bennett, D.L. (2019). Infrastructure investments and entrepreneurial dynamism in the U.S. Journal of Business Venturing, 34(5), 105907. https://doi.org/10.1016/j.jbusvent.2019.105907

- Bloom, D.E., Canning, D., & Sevilla, J. (2004). The effect of health on economic growth: A production function approach. World Development, 32(1), 1-13. https://doi.org/10.1016/j.worlddev.2003.07.002

- Bonu, S., Bhushan, I., & Peters, D.H. (2009). Incidence, intensity, and correlates of catastrophic out-of-pocket health payments in India. Health Services Research, 44(5p1), 1696-1716. https://www.adb.org/Documents/ERD/Working_Papers/WP102.pdf

- Byrne, P., Ozcan, A., & Bingol, M. (2018). Solar water pumping for sustainable water supply. Renewable Energy, 119, 1-11. https://doi.org/10.1016/j.renene.2017.11.005

- Caplan, A.J., & Becker, D.A. (2020). The impact of COVID-19 on water and sanitation: Global evidence and policy implications. World Development, 138, 105228. https://doi.org/10.1016/j.worlddev.2020.105228

- Caruso, B.A., Clasen, T.F., Hadley, C., Yount, K.M., Haardörfer, R., Rout, M., ... & Freeman, M.C. (2017). Understanding and defining sanitation insecurity: Women's gendered experiences of urination, defecation and menstruation in rural Odisha, India. BMJ Global Health, 2(4), e000414. https://doi.org/10.1136/bmjgh-2017-000414

- Caruso, B.A., Dreibelbis, R., Ogutu, E.A., & Rheingans, R. (2014). If you build it will they come? Factors influencing rural primary pupils' urination and defecation practices at school in western Kenya. Journal of Water, Sanitation and Hygiene for Development, 4(4), 642-653. https://doi.org/10.2166/washdev.2014.028

- Central Ground Water Board (CGWB). (2017). Dynamic Ground Water Resources of India (As on 31st March 2013). Ministry of Water Resources, Government of India.

- Chakraborti, D., Rahman, M.M., Mukherjee, A., Alauddin, M., Hassan, M., Dutta, R.N., ... & Saha, K.C. (2013). Groundwater arsenic contamination in Bangladesh—21 years of research. Journal of Trace Elements in Medicine and Biology, 31, 237-248. https://doi.org/10.1016/j.jtemb.2015.01.003

- Cumming, O., & Cairncross, S. (2016). Can water, sanitation and hygiene help eliminate stunting? Current evidence and policy implications. Maternal & Child Nutrition, 12, 91-105. https://doi.org/10.1111/mcn.12258

- Curtis, V., Danquah, L.O., & Aunger, R.V. (2009). Planned, motivated and habitual hygiene behaviour: An eleven country review. Health Education Research, 24(4), 655-673. https://doi.org/10.1093/her/cyp002

- Dangour, A.D., Watson, L., Cumming, O., Boisson, S., Che, Y., Velleman, Y., ... & Uauy, R. (2013). Interventions to improve water quality and supply, sanitation and hygiene practices, and their effects on the nutritional status of children. Cochrane Database of Systematic Reviews, (8), CD009382. https://doi.org/10.1002/14651858.CD009382.pub2

- Delpla, I., Jung, A.V., Baures, E., Clement, M., & Thomas, O. (2009). Impacts of climate change on surface water quality in relation to drinking water production. Environment International, 35(8), 1225-1233. https://doi.org/10.1016/j.envint.2009.07.001

- Foster, T. (2013). Predictors of sustainability for community-managed handpumps in sub-Saharan Africa: Evidence from Liberia, Sierra Leone, and Uganda. Environmental Science & Technology, 47(21), 12037-12046. https://doi.org/10.1021/es402086n

- Freeman, M.C., Garn, J.V., Sclar, G.D., Boisson, S., Medlicott, K., Alexander, K.T., ... & Clasen, T.F. (2017). The impact of sanitation on infectious disease and nutritional status: A systematic review and meta-analysis. International Journal of Hygiene and Environmental Health, 220(6), 928-949. https://doi.org/10.1016/j.ijheh.2017.05.007

- Freeman, M.C., Stocks, M.E., Cumming, O., Jeandron, A., Higgins, J.P., Wolf, J., ... & Curtis, V. (2014). Hygiene and health: Systematic review of handwashing practices worldwide and update of health effects. Tropical Medicine & International Health, 19(8), 906-916. https://doi.org/10.1111/tmi.12339

- Ghosh, S.K., Guchhait, S.K., Islam, A., & Tarafdar, R. (2020). Impact of coal mining on water quality: A case study from Raniganj coalfield, West Bengal, India. Environmental Monitoring and Assessment, 192(7), 1-17. https://doi.org/10.1007/s10661-020-08399-y

- Gosling, S.N., & Arnell, N.W. (2016). A global assessment of the impact of climate change on water scarcity. Climatic Change, 134(3), 371-385. https://doi.org/10.1007/s10584-013-0853-x

- Government of India. (2011). Census of India 2011. Office of the Registrar General & Census Commissioner, India. https://censusindia.gov.in/

- Government of India. (2019). Jal Jeevan Mission Operational Guidelines. Department of Drinking Water and Sanitation, Ministry of Jal Shakti. https://niti.gov.in/policy/policy-repository/operational-guidelines-implementation-jal-jeevan-mission

- Government of India. (2021a). JJM-IMIS Dashboard Technical Documentation. National Jal Jeevan Mission, Ministry of Jal Shakti.

- Government of India. (2021b). COVID-19 Response and Recovery: Water and Sanitation Sector. Ministry of Jal Shakti.

- Government of India. (2022a). Reforms in Rural Drinking Water Supply: Jal Jeevan Mission - Har Ghar Jal. National Jal Jeevan Mission, Department of Drinking Water and Sanitation. https://jaljeevanmission.gov.in/sites/default/files/guideline/JJM-Reform-Document-English.pdf

- Government of India. (2022b). Swachh Bharat Mission (Grameen) Phase-II Guidelines. Department of Drinking Water and Sanitation, Ministry of Jal Shakti. https://swachhbharatmission.ddws.gov.in/sites/default/files/SBMG_Phase-II_Operational_Guidelines.pdf

- Government of India. (2022c). Union Budget 2022-23: Demand for Grants - Ministry of Jal Shakti. Ministry of Finance. https://www.indiabudget.gov.in/doc/eb/sbe62.pdf, https://www.indiabudget.gov.in/doc/eb/sbe63.pdf

- Government of India. (2023). Estimating potential health gains from increased access to safely managed drinking-water services following the Jal Jeevan Mission initiative: Summary. World Health Organization. https://jaljeevanmission.gov.in/sites/default/files/2023-06/Jal-Jeevan-Mission-Summary-of-report.pdf

- Government of Jharkhand. (2019). Jharkhand Water Policy 2019. Department of Drinking Water and Sanitation.

- Government of Jharkhand. (2020). Annual Action Plan 2020-21: Jal Jeevan Mission. Department of Drinking Water and Sanitation.

- Graham, J.P., & Polizzotto, M.L. (2013). Pit latrines and their impacts on groundwater quality: A systematic review. Environmental Health Perspectives, 121(5), 521-530. https://doi.org/10.1289/ehp.1206028

- Graham, J.P., Hirai, M., & Kim, S.S. (2016). An analysis of water collection labor among women and children in 24 sub-Saharan African countries. PLoS One, 11(6), e0155981. https://doi.org/10.1371/journal.pone.0155981

- Hemson, D. (2007). 'The toughest of chores': Policy and practice in children collecting water in South Africa. Policy Futures in Education, 5(3), 315-326. https://doi.org/10.2304/pfie.2007.5.3.315

- Howard, G., Charles, K., Pond, K., Brookshaw, A., Hossain, R., & Bartram, J. (2010). Securing 2020 vision for 2030: Climate change and ensuring resilience in water and sanitation services. Journal of Water and Climate Change, 1(1), 2-16. https://doi.org/10.2166/wcc.2010.205b

- Howitt, P., Darzi, A., Yang, G.Y., Ashrafian, H., Atun, R., Barlow, J., ... & Wilson, E. (2013). Technologies for global health. The Lancet, 380(9840), 507-535. https://doi.org/10.1016/S0140-6736(12)61127-1

- Jasper, C., Le, T.T., & Bartram, J. (2012). Water and sanitation in schools: A systematic review of the health and educational outcomes. International Journal of Environmental Research and Public Health, 9(8), 2772-2787. https://doi.org/10.3390/ijerph9082772

- Kayser, G.L., Moriarty, P., Fonseca, C., & Bartram, J. (2013). Domestic water service delivery indicators and frameworks for monitoring, evaluation, policy and planning: A review. International Journal of Environmental Research and Public Health, 10(10), 4812-4835. https://doi.org/10.3390/ijerph10104812

- Kher, F., Aggarwal, S., & Punhani, G. (2015). Impact of lack of sanitation on malnutrition of children in rural India. Asian Journal of Epidemiology, 8(2), 35-47. https://doi.org/10.3923/aje.2015.35.47

- Khatib, T., Mohamed, A., & Sopian, K. (2016). A review of solar energy modeling techniques. Renewable and Sustainable Energy Reviews, 16(5), 2864-2869. https://doi.org/10.1016/j.rser.2012.01.064

- Kostyla, C., Bain, R., Cronk, R., & Bartram, J. (2015). Seasonal variation of fecal contamination in drinking water sources in developing countries: A systematic review. Science of the Total Environment, 514, 333-343. https://doi.org/10.1016/j.scitotenv.2015.01.018

- Kremer, M., Saletore, A., Więcek, W., & Baker, A. (2022). Potential Reduction in Child Mortality through Expanding Access to Safe Drinking Water in India. Development Innovation Lab at University of Chicago. https://jaljeevanmission.gov.in/sites/default/files/2023-07/potential-reduction-in-child-mortality-through-expanding-access-to-safe-drinking-water-in-india.pdf

- Kulabako, R.N., Nalubega, M., Wozei, E., & Thunvik, R. (2010). Environmental health practices, constraints and possible interventions in peri-urban settlements in developing countries—A review of Kampala, Uganda. International Journal of Environmental Health Research, 20(4), 231-257. https://doi.org/10.1080/09603120903545745

- Kumar, P., Singh, P.K., Mehta, D.S., & Singh, R.B. (2016). Impact of coal mining on land use/land cover pattern in and around Hazaribag, Jharkhand. Journal of the Indian Society of Remote Sensing, 44(1), 45-52. https://doi.org/10.1007/s12524-015-0475-8

- Kumpel, E., & Nelson, K.L. (2013). Comparing microbial water quality in an intermittent and continuous piped water supply. Water Research, 47(14), 5176-5188. https://doi.org/10.1016/j.watres.2013.05.058

- Kumpel, E., & Nelson, K.L. (2016). Intermittent water supply: Prevalence, practice, and microbial water quality. Environmental Science & Technology, 50(2), 542-553. https://doi.org/10.1021/acs.est.5b03973

- Lockwood, H., & Smits, S. (2011). Supporting Rural Water Supply: Moving Towards a Service Delivery Approach. Practical Action Publishing. https://doi.org/10.3362/9781780440583

- Marks, S.J., & Davis, J. (2012). Does user participation lead to sense of ownership for rural water systems? Evidence from Kenya. World Development, 40(8), 1569-1576. https://doi.org/10.1016/j.worlddev.2012.03.011

- Ministry of Jal Shakti. (2019). Jal Jeevan Mission: Framework for Implementation. Department of Drinking Water and Sanitation, Government of India. https://jaljeevanmission.gov.in/sites/default/files/guideline/JJM_Operational_Guidelines.pdf

- Ministry of Jal Shakti. (2020). JJM Annual Report 2019-20. Department of Drinking Water and Sanitation, Government of India. https://ddws.gov.in/documents/reports

- Ministry of Jal Shakti. (2022). Progress Report: Har Ghar Jal States. National Jal Jeevan Mission, Government of India. https://www.pib.gov.in/PressReleseDetail.aspx?PRID=1887071

- Mishra, V., Kumar, D., Ganguly, A.R., Sanjay, J., Mujumdar, M., Krishnan, R., & Shah, R.D. (2021). Reliability of regional and global climate models to simulate precipitation extremes over India. Journal of Geophysical Research: Atmospheres, 119(15), 9301-9323. https://doi.org/10.1002/2014JD021636

- "Government of India. (2024). Jal Jeevan Mission: A Milestone in India's Rural Water Revolution. Research Unit, Press Information Bureau, Ministry of Information and Broadcasting. Retrieved from https://pib.gov.in/PressNoteDetails.aspx?NoteId=152025&ModuleId=3®=3&lang=1